### Risk 1 (DAT-001) : Unauthorized Data Access to Customer Database

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Access control (e.g., least privilege, MFA)

- Monitoring and logging

- Secure authentication

Implementation Rationale :

- Reduce likelihood of unauthorized access

- Improve detection capability

Responsible Owner :

- CTO

- IT Operations

Timeline : Within 3 months

Resources Needed :

- Security tools (monitoring solutions)

- Engineering effort

- Training

Expected Residual Risk :

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with monitoring

### Risk 2 (DAT-001) : Data Loss / Corruption of Customer Database

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Backup and recovery

- Business continuity and disaster recovery

- Data integrity controls

Implementation Rationale :

- Ensure data can be restored in case of failure or attack

- Reduce impact of data loss incidents

Implementation Actions :

- Test backup restoration periodically

- Implement immutable/offline backups

- Define and document RTO/RPO

- Enable automated backup monitoring

Responsible Owner :

- IT Operations

- CTO

Timeline : Within 6 months

Resources Needed :

- Backup solutions (AWS backup, S3 versioning)

- Engineering effort

- Documentation effort

Expected Residual Risk :

- Risk reduced from HIGH → LOW

- Remaining risk acceptable with tested recovery capability

### Risk 3 (DAT-002) : Source Code Leakage

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Access control

- Secure development practices

- Secrets management

Implementation Rationale :

- Prevent unauthorized access to intellectual property

- Reduce risk of sensitive information exposure

Implementation Actions :

- Enforce MFA for all repository access

- Implement secrets scanning in repositories

- Apply strict access control (RBAC)

- Conduct periodic access reviews

Responsible Owner :

- CTO

- Engineering Team

Timeline : Within 3 months

Resources Needed :

- Git security tools (e.g., secret scanning)

- Engineering effort

- Training for developers

Expected Residual Risk :

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with access controls and monitoring

### Risk 4 (DAT-002) : Code Tampering / Malicious Injection

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Change management

- Secure coding practices

- Integrity controls

Implementation Rationale :

- Ensure integrity of source code

- Prevent unauthorized or malicious changes

Implementation Actions :

- Enforce branch protection rules

- Require code reviews for all changes

- Implement CI/CD security checks (SAST)

- Restrict direct commits to main branch

Responsible Owner :

- Engineering Team

- CTO

Timeline : Within 3–6 months

Resources Needed :

- CI/CD security tools

- Engineering effort

Expected Residual Risk :

- Risk reduced from HIGH → LOW

- Remaining risk acceptable with strong development controls

### Risk 5 (SER-001) : Cloud Misconfiguration

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Configuration management

- Access control

- Monitoring and logging

Implementation Rationale :

- Reduce likelihood of misconfiguration in cloud environment

- Improve visibility and control over infrastructure

Implementation Actions :

- Implement AWS Config / Security Hub

- Enforce least privilege IAM policies

- Enable CloudTrail logging

- Conduct periodic configuration reviews

Responsible Owner :

- IT Operations

- CTO

Timeline : Within 3 months

Resources Needed :

- AWS security tools

- Engineering effort

Expected Residual Risk :

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with continuous monitoring

### Risk 6 (SER-001) : Service Disruption / DoS

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Availability management

- Business continuity

- Network security

Implementation Rationale :

- Ensure service availability and resilience

- Reduce impact of service disruptions

Implementation Actions :

- Implement AWS Shield / DDoS protection

- Define incident response procedures

- Test failover and redundancy

- Improve monitoring and alerting

Responsible Owner : IT Operations

Timeline : Within 3–6 months

Resources Needed :

- Cloud security services

- Monitoring tools

Expected Residual Risk :

- Risk reduced from HIGH → MEDIUM

- Remaining risk acceptable with resilience measures

### Risk 7 (SER-002) : Account Takeover

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Authentication controls

- Access control

- Monitoring and detection

Implementation Rationale :

- Reduce risk of unauthorized user access

- Strengthen authentication mechanisms

Implementation Actions :

- Enforce MFA for all users

- Implement login anomaly detection

- Apply rate limiting and brute force protection

- Monitor login activities

Responsible Owner :

- CTO

- IT Operations

Timeline : Within 3 months

Resources Needed :

- Auth0 security features

- Monitoring tools

Expected Residual Risk :

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with strong authentication controls

### Risk 8 (SER-002) : Authentication Misconfiguration

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Access control

- Configuration management

- Identity management

Implementation Rationale :

- Ensure correct role and permission assignment

- Prevent privilege escalation

Implementation Actions :

- Conduct periodic access reviews

- Enforce least privilege roles

- Validate authentication configurations

- Implement automated checks

Responsible Owner :

- CTO

- Engineering Team

Timeline : Within 3–6 months

Resources Needed :

- Identity management tools

- Engineering effort

Expected Residual Risk :

- Risk reduced from HIGH → LOW

- Remaining risk acceptable with governance controls

### Risk 9 (SOF-001) : Web Application Attacks

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Secure development

- Vulnerability management

- Application security testing

Implementation Rationale :

- Reduce likelihood of exploitation of application vulnerabilities

- Improve security posture of application

Implementation Actions :

- Implement SAST/DAST tools

- Conduct regular penetration testing

- Strengthen input validation

- Apply secure coding standards

Responsible Owner :

- Engineering Team

- CTO

Timeline : Within 3 months

Resources Needed :

- Security testing tools

- Engineering effort

Expected Residual Risk :

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with continuous testing

### Risk 10 (SOF-001): Application Downtime

Treatment Option : MODIFY

Selected Controls (Annex A) :

- Availability management

- Incident management

- Business continuity

Implementation Rationale :

- Ensure service reliability and minimize downtime

- Improve response to incidents

Implementation Actions :

- Define rollback procedures

- Improve monitoring and alerting

- Conduct load testing

- Develop incident response playbook

Responsible Owner :

- IT Operations

- Engineering Team

Timeline : Within 3–6 months

Resources Needed :

- Monitoring tools

- Testing resources

Expected Residual Risk :

- Risk reduced from HIGH → MEDIUM

- Remaining risk acceptable with improved resilience