Risk 1 : Unauthorized Data Access to Customer Database (DAT-001)

Treatment Option : MODIFY

Selected Controls (Annex A):

- Access control (e.g., least privilege, MFA)

- Monitoring and logging

- Secure authentication

Implementation Rationale:

- Reduce likelihood of unauthorized access

- Improve detection capability

Responsible Owner:

- CTO

- IT Operations

Timeline: Within 3 months

Resources Needed:

- Security tools (monitoring solutions)

- Engineering effort

- Training

Expected Residual Risk:

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with monitoring

Risk 2: Data Loss / Corruption of Customer Database (DAT-001)

Treatment Option: MODIFY

Selected Controls (Annex A):

- Backup and recovery

- Business continuity and disaster recovery

- Data integrity controls

Implementation Rationale:

- Ensure data can be restored in case of failure or attack

- Reduce impact of data loss incidents

Implementation Actions:

- Test backup restoration periodically

- Implement immutable/offline backups

- Define and document RTO/RPO

- Enable automated backup monitoring

Responsible Owner:

- IT Operations

- CTO

Timeline: Within 6 months

Resources Needed:

- Backup solutions (AWS backup, S3 versioning)

- Engineering effort

- Documentation effort

Expected Residual Risk:

- Risk reduced from HIGH → LOW

- Remaining risk acceptable with tested recovery capability

Risk 3: Source Code Leakage (DAT-002)

Treatment Option: MODIFY

Selected Controls (Annex A):

- Access control

- Secure development practices

- Secrets management

Implementation Rationale:

- Prevent unauthorized access to intellectual property

- Reduce risk of sensitive information exposure

Implementation Actions:

- Enforce MFA for all repository access

- Implement secrets scanning in repositories

- Apply strict access control (RBAC)

- Conduct periodic access reviews

Responsible Owner:

- CTO

- Engineering Team

Timeline: Within 3 months

Resources Needed:

- Git security tools (e.g., secret scanning)

- Engineering effort

- Training for developers

Expected Residual Risk:

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with access controls and monitoring

Risk 4: Code Tampering / Malicious Injection (DAT-002)

Treatment Option: MODIFY

Selected Controls (Annex A):

- Change management

- Secure coding practices

- Integrity controls

Implementation Rationale:

- Ensure integrity of source code

- Prevent unauthorized or malicious changes

Implementation Actions:

- Enforce branch protection rules

- Require code reviews for all changes

- Implement CI/CD security checks (SAST)

- Restrict direct commits to main branch

Responsible Owner:

- Engineering Team

- CTO

Timeline: Within 3–6 months

Resources Needed:

- CI/CD security tools

- Engineering effort

Expected Residual Risk:

- Risk reduced from HIGH → LOW

- Remaining risk acceptable with strong development controls

Risk 5: Cloud Misconfiguration (SER-001)

Treatment Option: MODIFY

Selected Controls (Annex A):

- Configuration management

- Access control

- Monitoring and logging

Implementation Rationale:

- Reduce likelihood of misconfiguration in cloud environment

- Improve visibility and control over infrastructure

Implementation Actions:

- Implement AWS Config / Security Hub

- Enforce least privilege IAM policies

- Enable CloudTrail logging

- Conduct periodic configuration reviews

Responsible Owner:

- IT Operations

- CTO

Timeline: Within 3 months

Resources Needed:

- AWS security tools

- Engineering effort

Expected Residual Risk:

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with continuous monitoring

Risk 6: Service Disruption / DoS (SER-001)

Treatment Option: MODIFY

Selected Controls (Annex A):

- Availability management

- Business continuity

- Network security

Implementation Rationale:

- Ensure service availability and resilience

- Reduce impact of service disruptions

Implementation Actions:

- Implement AWS Shield / DDoS protection

- Define incident response procedures

- Test failover and redundancy

- Improve monitoring and alerting

Responsible Owner: IT Operations

Timeline: Within 3–6 months

Resources Needed:

- Cloud security services

- Monitoring tools

Expected Residual Risk:

- Risk reduced from HIGH → MEDIUM

- Remaining risk acceptable with resilience measures

Risk 7: Account Takeover (SER-002)

Treatment Option: MODIFY

Selected Controls (Annex A):

- Authentication controls

- Access control

- Monitoring and detection

Implementation Rationale:

- Reduce risk of unauthorized user access

- Strengthen authentication mechanisms

Implementation Actions:

- Enforce MFA for all users

- Implement login anomaly detection

- Apply rate limiting and brute force protection

- Monitor login activities

Responsible Owner:

- CTO

- IT Operations

Timeline: Within 3 months

Resources Needed:

- Auth0 security features

- Monitoring tools

Expected Residual Risk:

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with strong authentication controls

Risk 8: Authentication Misconfiguration (SER-002)

Treatment Option: MODIFY

Selected Controls (Annex A):

- Access control

- Configuration management

- Identity management

Implementation Rationale:

- Ensure correct role and permission assignment

- Prevent privilege escalation

Implementation Actions:

- Conduct periodic access reviews

- Enforce least privilege roles

- Validate authentication configurations

- Implement automated checks

Responsible Owner:

- CTO

- Engineering Team

Timeline: Within 3–6 months

Resources Needed:

- Identity management tools

- Engineering effort

Expected Residual Risk:

- Risk reduced from HIGH → LOW

- Remaining risk acceptable with governance controls

Risk 9: Web Application Attacks (SOF-001)

Treatment Option: MODIFY

Selected Controls (Annex A):

- Secure development

- Vulnerability management

- Application security testing

Implementation Rationale:

- Reduce likelihood of exploitation of application vulnerabilities

- Improve security posture of application

Implementation Actions:

- Implement SAST/DAST tools

- Conduct regular penetration testing

- Strengthen input validation

- Apply secure coding standards

Responsible Owner:

- Engineering Team

- CTO

Timeline: Within 3 months

Resources Needed:

- Security testing tools

- Engineering effort

Expected Residual Risk:

- Risk reduced from CRITICAL → MEDIUM

- Remaining risk acceptable with continuous testing

Risk 10: Application Downtime (SOF-001)

Treatment Option: MODIFY

Selected Controls (Annex A):

- Availability management

- Incident management

- Business continuity

Implementation Rationale:

- Ensure service reliability and minimize downtime

- Improve response to incidents

Implementation Actions:

- Define rollback procedures

- Improve monitoring and alerting

- Conduct load testing

- Develop incident response playbook

Responsible Owner:

- IT Operations

- Engineering Team

Timeline: Within 3–6 months

Resources Needed:

- Monitoring tools

- Testing resources

Expected Residual Risk:

- Risk reduced from HIGH → MEDIUM

- Remaining risk acceptable with improved resilience